Pricing-Model Worksheet (Template)

Work top to bottom: cost first, then the price. The price has to clear the cost.

1. Estimate — your cost basis

| Milestone | T-shirt size | Day range | Risk × | Days (low / exp / high) |
| --- | --- | --- | --- | --- |
| [Triage agent] | [M] | [8–12] | [1.2] | [ … ] |
| [MCP + RBAC layer] | [L] | [15–25] | [1.5] | [ … ] |
| [Eval suite + CI gate] | [XL] | [30–50] | [1.3] | [ … ] |
| [ … ] | [ … ] | [ … ] | [ … ] | [ … ] |

Blended day-rate:  [ $ … ]

Estimated cost (low / expected / high):  [ $ … / $ … / $ … ]

2. Access-politics buffer

[Weeks of data-access / controls-review delay, and what that costs. This is the buffer juniors forget.]

3. The three pricing models

| Model | You bill on | Risk sits with | When to pick it |
| --- | --- | --- | --- |
| T&M with a cap | hours, ceiling-bounded | shared | [scope still fuzzy] |
| Fixed-price | a scoped deliverable | vendor | [discovery was strong] |
| Outcome-based | a business result | shared, results-linked | [the result is clean & measurable] |

4. Price the pilot — three ways

| Model | Number | Notes |
| --- | --- | --- |
| [T&M-cap] | [$ … ] | [blended rate × days, capped] |
| [Fixed-price] | [$ … ] | [one number for the milestone set] |
| [Outcome-based] | [$ … base + bonus] | [per dispute auto-resolved within Reg E] |
| [Fixed floor + outcome bonus] | [$ … ] | [recommended for a nervous regulated client] |

5. Recommendation

Chosen model:  [ fixed floor + outcome bonus ]

[One or two lines: why this model, in this client's terms (procurement gets a ceiling; the bonus is the alignment story for the board; the floor protects you while access politics resolve).]

6. Margin check

Price − cost − access buffer = [margin]. Sanity-check against revenue per engineer (~$0.6–1.0M / engineer / yr). If the pilot can't clear cost + buffer + margin, scope it smaller.